**Project Timeline**

**Deadlines:**

**Tuesday Nov. 26** – Presentation done, run through presentation

**Tuesday Nov. 5** – Add noise and work on removing it (RMSE for quality check)

**Tuesday Nov. 12** – Record with background noise

**Monday Dec. 2** – Presentations

**Friday Dec. 6** – Finish 10-page report

**Timeline:**

|  |  |
| --- | --- |
| Thursday Oct. 31 – Tuesday Nov. 5 | Work on adding R.V. noise and removing it from clean audio sample |
| Tuesday Nov. 5 – Tuesday Nov. 12 | Work on adding R.V. noise and removing it from clean audio sample  Quantitative analysis (RMSE)  Compile code together |
| Tuesday Nov. 12 – Tuesday Nov. 19 | Work on real background noise removal |
| Tuesday Nov. 19 – Tuesday Nov. 26 | Work on presentation and removing background noise  Quantitative analysis (RMSE)  Compile code together |
| Tuesday Nov.26 – Friday Dec. 6 | Work on report  Final touches on presentation  Final edits to code |

**Individual work:**

Gaussian – Ayano

Exponential – TBD

Uniform – Lucia

Rayleigh – Breanna

Traffic – TBD

Conversation – TBD